中华人民共和国吉林省审计厅

Jilin Provincial Audit Office of the People’s Republic of China

审  计  报  告

Audit Report

吉审外报〔2019〕97号

JILIN AUDIT REPORT〔2019〕NO. 97

项目名称：  亚洲开发银行贷款吉林省城市发展项目

Project Name: Jilin Urban Development Project Financed by the Asian Development Bank

贷款编号：  3211-PRC

Loan No.:    3211-PRC

项目执行单位: 吉林省亚洲开发银行贷款城市发展项目领导小组办公室

Project Entity: Management Office under Leading Group for ADB-Financed Jilin Urban Development Project

会计年度： 			2018

Accounting Year:	   2018

目   录

Contents

一、审计师意见	1

I. Auditor’s Opinion	3

二、财务报表及财务报表附注	6

Ⅱ. Financial Statements and Notes to the Financial Statements	6

（一）资金平衡表	6

i. Balance Sheet	6

（二）项目进度表	7

ii. Summary of Sources and Uses of Funds by Project Component	7

（三）贷款协定执行情况表	9

iii. Statement of Implementation of Loan Agreement	9

- 专用账户报表	10

iv. Special Account Statement	10

（五）财务报表附注	11

v. Notes to the Financial Statements	14

三、审计发现的问题及建议	18

III. Audit Findings and Recommendations	20

一、审计师意见

审计师意见

吉林省亚洲开发银行贷款城市发展项目领导小组办公室:

我们审计了你办执行的亚洲开发银行贷款吉林省城市发展项目2018年12月31日的资金平衡表及截至该日止同年度的项目进度表、贷款协定执行情况表和专用账户报表等项目特定目的财务报表及财务报表附注（第6页至第17页）。

（一）吉林省亚洲开发银行贷款城市发展项目领导小组及吉林省财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表及贷款协定执行情况表是你办的责任，编制专用账户报表是吉林省财政厅的责任，这种责任包括：

1．按照中国的会计准则、会计制度和本项目贷款协定的要求编制项目财务报表，并使其实现公允反映；

2．设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷款协定的要求编制，公允反映了你办亚洲开发银行贷款吉林省城市发展项目2018年12月31日财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们审查了本期内由省财政厅报送给亚洲开发银行的第019-040号提款申请书及所附资料。我们认为，提款申请书及所附资料依据充分，均符合贷款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国吉林省审计厅

二〇一九年六月二十五日

地址：中国吉林省长春市亚泰大街6399号

邮政编码：130022

电话：0431—85265070

传真：0431—85265094

I. Auditor's Opinion

#### Auditor's Opinion

To: Management Office under Leading Group for ADB-Financed Jilin Urban Development Project

We have audited the special purpose financial statements (from Page 6 to Page 17) of Jilin Urban Development Project Financed by the Asian Development Bank, which comprise the Balance Sheet as of December 31, 2018, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan Agreement and the Special Account Statement for the year then ended, and Notes to the Financial Statements.

Leading Group for ADB-Financed Jilin Urban Development Project and Jilin Provincial Finance Department's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component and the Statement of Implementation of Loan Agreement is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Jilin Provincial Finance Department, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities’ preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Jilin Urban Development Project Financed by the Asian Development Bank as of December 31st , 2018, its financial receipts and disbursements, the project implementation and the receipts and disbursements of the special account for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement.

Other Matter

We also examined the withdrawal applications No.019 to No.040 and the attached documents submitted to the Asian Development Bank during the period. In our opinion, those documents comply with the project loan agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Jilin Provincial Audit Office of the People’s Republic of China

June 25, 2019

Address: No. 6399, Yatai Street,Changchun, Jilin, P.R.China

Postcode: 130022

Tel: 0431-85265070

Fax: 0431-85265094

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一）资金平衡表

i. Balance Sheet

（二）项目进度表

ii. Summary of Sources and Uses of Funds by Project Component

（三）贷款协定执行情况

iii. Statement of Implementation of Loan Agreement

（四）专用账户报表

iv. Special Account Statement

（五）财务报表附注

财务报表附注

1.项目概况

吉林省城市发展项目贷款号为3211-PRC，旨在改善白城市和白山市经济增长、资源节约和生活质量。本项目的预期成果将改善白城市和白山市市政服务。吉林省城市发展项目涉及2个市，项目主要内容包括白城市9条道路及配套基础设施、白山市1座净水厂等城市基础设施建设和相关设备采购，并开展相应的咨询、培训活动。项目协定于2015年2月27日签订，2015年5月8日生效，项目计划于 2018年12月31日前完工，2019年6月30日关闭账户。2018年12月6日，项目被批准延期至2021年12月31日前完工，2022年6月30日关账。项目计划总投资为人民币2,284,207,800元，其中亚洲开发银行贷款总额为1.5亿美元，折合人民币1,029,480,000元。

2. 财务报表编制范围

本财务报表的编制范围包括吉林省城市发展项目白山、白城两市的三个项目实施单位的财务报表及省财政厅专用账户报表。

3. 主要会计政策

3.1本项目财务报表按照财政部《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）的要求编制。

3.2会计核算年度采用公历年制，即公历每年1月1日至12月31日。

3.3本项目会计核算以“权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

3.4 根据《国际金融组织和外国政府贷款赠款项目财务管理办法》（财国合〔2017〕28号）规定，按照中国人民银行2018年12月28日汇率，即USD1=人民币6.8632元。

4.报表科目说明

4.1项目支出

2018年12月31日项目支出人民币469,317,753.06元，占总投资计划的20.55%。

4.2货币资金

2018年12月31日货币资金人民币103,056,838.59元，其中专用账户存款折合人民币22,307,321.42元。

4.3预付及应收款

2018年12月31日预付及应收款人民币265,507,643.51元。

4.4项目拨款

2018年12月31日项目拨款人民币177,335,298.63元，是中央、省级及市级到位的配套资金。

项目计划配套资金总额人民币1,296,673,000.00元，截至2018年12月31日到位配套人民币677,335,298.63元，占计划的52.24%。

4.5项目借款

2018年12月31日项目借款人民币661,845,877.66元，其中：亚洲开发银行贷款额为23,581,693.33美元，折合人民161,845,877.66元。

截至2018年12月31日，累计提取亚洲开发银行贷款资金人民币161,845,877.66元，占贷款总额的16.73%。

4.6应付款

2018年12月31日应付款人民币33,405,466.77元。

4.7留成收入

2018年12月31日余额人民币330,066.44元，其中30,066.44元是吉林省债务管理服务中心银行存款产生的利息；300,000.00元是白城市项目实施单位于2017年12月收到EBC5招投标保证金的索赔款。

5.专用账户使用情况

本项目专用账户设在建设银行长春西安大路支行，账号为 22050145010009840007，币种为美元。专用账户首次存款 4,000,000.00美元。2018年年初余额3,883,187.59美元，利息收入1,423.09美元，本年度支付5,242,455.29美元，年末余额3,250,279.96美元。

6.其他需要说明的事项

6.1关于项目资金平衡表科目调整的说明。2017年度项目《资金平衡表》 “拨付所属投资借款”下“拨付亚行贷款”科目期末余额4,211,163.76元，已在2018年度《项目资金平衡表》中“项目支出”栏内反映，并予以调出，期末余额为0元；2018年度《项目资金平衡表》“上级拨入投资借款”下“拨入亚行贷款”科目余额合并至“项目借款合计”下“国外借款”科目余额反映。

6.2关于外部移民咨询费调整反映年度的说明。2017年2月，吉林省债务中心以周转金账户支付外部移民咨询服务费支出46,895.11美元， 2018年9月获得该笔支出回补，故将该笔支出调入2018年度《信贷协定执行表》“项目管理咨询服务和考察培训--本年度提款数”中予以反映。

6.3关于白山固废CBSSW1土建合同支出调整反映年度的说明。2017年11月，吉林省债务中心以周转金账户支付白山固废CBSSW1土建合同工程款72,845.03美元，2018年9月获得该笔支出回补，故将该笔支出调入2018年度《信贷协定执行表》“土建--1C白山市城市固废--本年度提款数”中予以反映。

6.4 关于《贷款协定执行情况表》“专用账户”类别调整统计方式的说明。2018年度《贷款协定执行情况表》“专用账户”类别中“本年度提款数”调整为以周转金账户完成支付，尚未完成回补的支出；“累计提款数”为专用账户余额、待分割手续费和EBC4承担的手续费3项合计数扣除利息收入。

v. Notes to the Financial Statements

1. Project overview

The Loan No. of Jilin Urban Development Project is 3211-PRC. It aims to improve economic growth, resource efficiency, and quality of life in Baicheng and Baishan cities. The expected outcome of the Project shall be improved delivery and efficiency of municipal services in Baicheng and Baishan cities. Jilin Urban Development Project includes two cities. The main project contents include construction of 9 roads and associated infrastructure in Baicheng City and one WTP and other urban infrastructure construction and purchasing the related equipments in Baishan City, and development of activities such as consulting services and training. The Project Agreement was signed on February 27, 2015 and came into effect on May 8, 2015. The project plans to be completed by December 31, 2018 and the account of the project will be closed before June 30, 2019. On December 6, 2018, the project was approved to extend to December 31, 2021 and the period of loan utilization was until June 30, 2022. The total investment plan of the project was RMB2,284,207,800.00 yuan, among which the total Asian Development Bank loan amount was USD150,000,000.00, equivalent to RMB1,029,480,000 yuan.

2. Consolidation Scope of the Financial Statements

Consolidation scope of the financial statements covers the financial statements of three project implementation units of Jilin Urban Development Project in Baishan and Baicheng cities, as well as the Special Account set in the Provincial Finance Department.

3. Accounting Policies

3.1 The Financial Statements of the project were prepared according to the requirements of Accounting Methods for the World Bank Financed Project（Caijizi[2000]No.13）.

3.2 In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31.

3.3 The accrual basis and the debit/credit double entry bookkeeping method are adopted. RMB is used as the recording currency of bookkeeping.

3.4 According to the stipulations of the Measures for Financial Management of International Financial Organizations and Foreign Government Loan and Grant Projects (CGH[2017]No.28), the exchange rate adopted in the financial statements was the exchange rate on December 28, 2018 of the People’s Bank of China, which is USD1= RMB6.8632 yuan.

4. Explanation of Subjects

4.1 Total Project expenditures

On December 31, 2018, the project expenditure was RMB469,317,753.06 yuan, which accounted for 20.55% of the total investment plan.

4.2 Cash and Bank

On December 31, 2018, the cash and bank was RMB103,056,838.59 yuan. And the funds in the Special Account were converted to RMB22,307,321.42 yuan.

4.3 Prepaid and Receivable

On December 31, 2018, the prepaid and receivable was RMB265,507,643.51 yuan.

4.4 Project Appropriation Funds

On December 31, 2018, the project appropriation funds were RMB177,335,298.63 yuan, which were the counterpart funds allocated by the center, the province and the city.

The total planned counterpart funds of this project were RMB1,296,673,000.00 yuan. By December 31, 2018, RMB677,335,298.63 yuan of the counterpart funds had been allocated, which accounted for 52.24% of the plan.

4.5 Project Loan

On December 31, 2018, the project loan was RMB661,845,877.66 yuan, including the ADB loan USD23,581,693.33, equivalent to RMB161,845,877.66 yuan.

By December 31, 2018, accumulated RMB161,845,877.66 yuan of the ADB loan had been withdrawn, accounting for 16.73% of the total.

4.6 Payable

On December 31, 2018, the payable was RMB33,405,466.77 yuan.

4.7 Retained Earnings

The balance on December 31, 2018 was RMB330,066.44 yuan, which includes interests of RMB30,066.44 yuan from the bank deposit of Jilin Provincial Debt Administration and Service Center and RMB300,000.00 yuan from forfeiture of the Bid Security under EBC5 received by the Baicheng PIU in December 2017.

5. Special Account

The Special Account of this project is set in Changchun Xi’an Road Sub-branch, China Construction Bank, with the account number of 22050145010009840007, and USD as currency Unit. The initial Deposit of the Special Account is USD4,000,000.00. The beginning balance of 2018 was USD3,883,187.59. This year the interest earned was USD1,423.09 and the disbursement was USD5,242,455.29. Thus, the ending balance was USD3,250,279.96.

6. Explanation about the other issues

6.1 Explanation about the adjustment of subject in the PROJECT BALANCE SHEET. The ending balance under Including: Appropriation of Asian Development Bank Investment Loan of Appropriation of Investment Loan on the PROJECT BALANCE SHEET for 2017 was RMB4,211,163.76 yuan, which was reflected on the PROJECT BALANCE SHEET for 2018 and transferred out. The ending balance in 2018 was RMB0 yuan. The ending balance under "Including: ADB Loan" of Including : ADB Loan was incorporated into that under Foreign Loan of Total Project Loan on the PROJECT BALANCE SHEET for 2018.

6.2 Explanation about the adjustment of the consulting expenses under the external monitor contract to reflect the data for the year. In February 2017, USD46,895.11 of the consulting expenses under the external monitor contract was reimbursed by the Jilin Provincial Debt Administration and Service Center through the advance account. It was replenished to the Jilin Provincial Debt Administration and Service Center by the ADB in September 2018. It was transferred in the Current- Period Withdrawals of Project Management Consulting Services and Training on the STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT for 2018.

6.3 Explanation about the adjustment of expenditures under the civil works contract CBSSW1 for Baishan Solid Waste Component to reflect the data for the year. In November 2017, USD72,845.03 under CBSSW1 for Baishan Solid Waste Component has been reimbursed by the Jilin Provincial Debt Administration and Service Center through the advance account. It was replenished to the Jilin Provincial Debt Administration and Service Center by the ADB in September 2018. It was transferred in the Current- Period Withdrawals of 1C Baishan municipal solid waste on the STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT for 2018.

6.4 Explanation about the adjustment of statistical methods under Special Account on the STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT. On the STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT for 2018, the Current-Period Withdrawals under Special Account was adjusted to expenditures which have been reimbursed through the advance account but not replenished yet. The cumulative Withdrawals under Special Account was the sum of the ending balance of the Special Account, services charges to be divided and service charges borne by EBC4 and then deduction of Interest earned.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制、项目管理情况及上年度审计建议整改落实情况。我们发现存在以下问题：

（一）违反国家法规或贷款协定的问题

1. 变更项目建设内容未按规定履行报批程序

2015年2月，中华人民共和国财政部（借款人）与亚洲开发银行签订《吉林省城市发展项目贷款协定》。同月，吉林省政府、白山市政府、白城市政府与亚洲开发银行签订《吉林省城市发展项目项目协定》，规定由白山市政府、白城市政府负责按照上述两个《协定》约定的建设内容组织建设。

（1）白城市市政服务项目变更项目建设内容未按规定履行报批程序

2018年6月，白城经济开发区管委会提出如继续建设该项目包含的垃圾中转站、垃圾堆肥中心等子项目，将造成重复建设，并向白城市政府请示取消垃圾中转站土建、垃圾分拣及堆肥中心土建、垃圾分拣及堆肥设备采购等3个项目包，同时拟利用结余资金新建输电线路工程、增购环卫设备等3个项目包，得到白城市政府批准。截至2019年5月末，白城经济开发区投资发展有限公司已与承包商签订了新增输电线路土建工程和设备采购合同，完成了增购环卫设备的招投标工作。经审计，上述项目建设内容的变更未按规定履行报批程序。

（2）白山市城市固废项目变更项目建设内容未按规定履行报批程序

2018年6月，白山市住建局提出如继续建设该项目包含的卫生填埋场土建、堆肥中心土建等子项目，将造成重复建设，并向白山市政府请示取消该项目中的卫生填埋场土建、堆肥中心土建、垃圾分拣及堆肥设备购置等3个项目包，得到白山市政府批准。2018年7月，白山市固体废弃处理有限公司分别与白山市和润建筑工程有限公司、河北机械进出口有限公司和天津百利阳光环保有限公司协商解除合同。经审计，上述项目建设内容的取消未按规定履行报批程序。

上述问题（1）、（2）不符合《国际金融组织和外国政府贷款赠款管理办法》（财政部令第85号）“第三十一条 贷款使用过程中，有关调整贷款规模、变更项目目标和内容、改变贷款资金用途和支付比例、延长贷款期限等涉及贷款法律文件内容变更的，项目实施单位或者项目协调机构应当通过同级财政部门逐级向财政部提出申请，由财政部与贷款方协商后办理贷款法律文件的变更手续”和《贷款协定》“附录 4 第6条 对于已商定的任何修改和澄清，只有借款人和亚行批准这些变更后，才生效”的规定。建议你办按照有关法律法规和《贷款协定》的规定，及时履行变更项目内容的报批程序，进一步规范项目管理程序。

（二）项目管理方面存在的问题

利用亚行贷款采购的移动式建筑垃圾破碎站、筛分站闲置，价值共计1,247,823.45元

2017年12月，白山市城市固废项目利用亚行贷款采购移动式建筑垃圾破碎站1台、移动式垃圾筛分站1台，采购价值共计1,247,823.45元，其中：移动式建筑垃圾破碎站1台采购价值749,077.65元，移动式垃圾筛分站1台采购价值498,745.80元。经审计，上述设备采购后即闲置，未能发挥应有效益。

不符合《国际金融组织和外国政府贷款赠款管理办法》（财政部令第85号）“第十二条 项目实施单位履行下列职责：（二）按照贷款、赠款法律文件和国内相关规定，落实项目配套资金，组织项目采购，开展项目活动，推进项目进度，监测项目绩效等”的规定。建议你办采取有效措施，及时使上述设备发挥效益。

（三）上一年度审计发现问题未整改情况

上一年度审计报告中披露的3个问题已得到整改。

III. Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management during the project implementing process and the follow-up of previous recommendations in the audit report of last year. We found the following issues:

i. Violation of applicable provisions of state laws and regulations or the Loan Agreement

1. Failure to follow the approval procedures in accordance with the regulations when changing the project scope

In February 2015, the Loan Agreement for Jilin Urban Development Project was signed between the Ministry of Finance of the People's Republic of China (borrower) and the Asian Development Bank. In the same month, the Project Agreement for Jilin Urban Development Project was signed among Jilin Provincial Government, Baishan Municipal Government, Baicheng Municipal Government and Asian Development Bank. It stipulated that Baishan Municipal Government and Baicheng Municipal Government would construct the construction contents as agreed in the Agreement.

（1）Failure to follow the approval procedures in accordance with the regulations when changing the project scope under Baicheng Municipal Services Subproject

In June 2018，Baicheng Economic Development Zone Administration Committee put forward that if construction of transfer stations and MSW sorting and composting center continued, it would cause the repeated construction. Then Baicheng Economic Development Zone Administration Committee submitted an official request to Baicheng Municipal Governement for cancellation of three contract packages including transfer stations civil works, MSW sorting and composting center civil works and MSW sorting and composting center equipment and also proposed utilization of the loan savings to finance three contract packages by newly construction of Power Supply Cable component and adding sanitation equipments and the Request was approved by Baicheng Municipal Government. As of the end of May 2019, Baicheng Economic Development Zone Investment and Development Co., Ltd. has signed the contracts with the contractors for newly added Power Supply Cable Civil Works and Equipment respectively and also completed the bidding work for procurement of the added sanitation equipments. After audit, it found that the adjustment of the above-mentioned changes in the project scope hadn't been approved by the Ministry of Finance yet.

（2）Failure to follow the approval procedures in accordance with the regulations when changing the project scope under Baishan Municipal Solid Waste Subproject

In June 2018，Baishan Housing and Urban Development Bureau put forward that if construction of sanitary landfill and MSW sorting and composting center continued, it would cause the repeated construction. Then Baishan Housing and Urban Development Bureau submitted an official request to Baishan Municipal Government for cancellation of three contract packages including sanitary landfill civil works, MSW sorting and composting center civil works and MSW sorting and composting center equipment and the Request was approved by Baishan Municipal Government. In July 2018, Baishan Solid Waste Disposal Co., Ltd. and Baishan city Herun Construction Co., Ltd and the JV of Hebei Machinery Import & Export Co., Ltd. and Tianjin Baili sun Environmental Protection Equipment Co., Ltd. terminated the contracts respectively. After audit, it found that the adjustment of the above-mentioned changes in the project scope hadn't been approved by the Ministry of Finance yet.

The above-mentioned issues (1) and (2) are not in accordance with the provisions of Article 31 in the Measures for Financial Management of International Financial Organizations and Foreign Government Loan and Grant Projects (No.85 Order of the Ministry of Finance) which stipulates that during the utilization of loan, for the changes in the contents of loan legal documents related to adjustment of loan scale, changes in the project target and scope, purpose of loan proceeds and financing percentage, extension of loan term, the project implementation unit or project coordinator should submit a request to the Ministry of Finance step by step through the financial department at the same level. After the Ministry of Finance and the Lender communicated, the procedures will be followed for changes of the loan legal documents and Item 6 of Schedule 4 to the Loan Agreement which stipulates that any subsequent change to the agreed modifications and clarifications shall become effective only after approval of such change by the Borrower and Asian Development Bank. We suggest that your PMO should timely implement the approval procedures for changing the project scope in accordance with the relevant laws and regulations and the Loan Agreement and further standardize management procedures.

ii. Issues on project management

Leaving the mobile construction waste crushing station and mobile construction waste screening station procured by using the ADB loan unused with the total amount of RMB1,247,823.45 yuan

In December 2017, Baishan Municipal Solid Waste Subproject procured one mobile construction waste crushing station and one mobile construction waste screening station by using the ADB loan with total amount of RMB1,247,823.45 yuan including RMB749,077.65 yuan for one mobile construction waste crushing station and RMB498,745.80 yuan for one mobile construction waste screening station. After audit, it found that the above-mentioned equipments had been left unused since they were procured, which failed to bring due benefits.

It is not in accordance with the provisions of Article 12 in the Measures for Financial Management of International Financial Organizations and Foreign Government Loan and Grant Projects (No.85 Order of the Ministry of Finance) which stipulates that the project implementation unit should perform the following duties: (Ⅱ) implement project counterpart funds, organize project procurement, carry out project activities, promote project progress and monitor project performance in accordance with the loan and grant legal documents and the relevant regulations in China. We suggest that your PMO should take an effective measures and timely make the above-mentioned equipments bring benefits.

iii. The Followed-up of previous recommendations

It was found that those 3 issues disclosed in the audit report of last year have been rectified.

厅内分送：厅领导（2），审理处（1），财政处（1），办公室（1），

涉外处（1），派出一处（1），存（3）。

吉林省审计厅办公室                    2019年6月25日印发

# Text boxes

7

8

9