中华人民共和国吉林省审计厅

Jilin Provincial Audit Office of the People’s Republic of China

审  计  报  告

Audit Report

吉审外报〔2020〕55号

JILIN AUDIT REPORT〔2020〕NO. 55

项目名称：  亚洲开发银行贷款吉林省城市发展项目

Project Name: Jilin Urban Development Project Financed by the Asian Development Bank

贷款编号：  3211-PRC

Loan No.:    3211-PRC

项目执行单位: 吉林省亚洲开发银行贷款城市发展项目领导小组办公室

Project Entity: Management Office under Leading Group for ADB-Financed Jilin Urban Development Project

会计年度： 			2019

Accounting Year:	   2019

目   录

Contents

一、审计师意见	1

I. Auditor’s Opinion	3

二、财务报表及财务报表附注	6

Ⅱ. Financial Statements and Notes to the Financial Statements	6

（一）资金平衡表	6

i. Balance Sheet	6

（二）项目进度表	7

ii. Summary of Sources and Uses of Funds by Project Component	7

（三）贷款协定执行情况表	9

iii. Statement of Implementation of Loan Agreement	9

- 专用账户报表	10

iv. Special Account Statement	10

（五）财务报表附注	11

v. Notes to the Financial Statements	14

三、审计发现的问题及建议	17

III. Audit Findings and Recommendations	21

一、审计师意见

审计师意见

吉林省亚洲开发银行贷款城市发展项目领导小组办公室:

我们审计了你办执行的亚洲开发银行贷款吉林省城市发展项目2019年12月31日的资金平衡表及截至该日止同年度的项目进度表、贷款协定执行情况表和专用账户报表等项目特定目的财务报表及财务报表附注（第6页至第16页）。

（一）吉林省亚洲开发银行贷款城市发展项目领导小组及吉林省财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表及贷款协定执行情况表是你办的责任，编制专用账户报表是吉林省财政厅的责任，这种责任包括：

1．按照中国的会计准则、会计制度和本项目贷款协定的要求编制项目财务报表，并使其实现公允反映；

2．设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷款协定的要求编制，公允反映了你办亚洲开发银行贷款吉林省城市发展项目2019年12月31日财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们审查了本期内由省财政厅报送给亚洲开发银行的第041-076号和第A0006-A0011号提款申请书及所附资料。我们认为，提款申请书及所附资料依据充分，均符合贷款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国吉林省审计厅

二〇二〇年六月三十日

地址：中国吉林省长春市亚泰大街6399号

邮政编码：130022

电话：0431—85265070

传真：0431—85265094

I. Auditor's Opinion

#### Auditor's Opinion

To: Management Office under Leading Group for ADB-Financed Jilin Urban Development Project

We have audited the special purpose financial statements (from Page 6 to Page 16) of Jilin Urban Development Project Financed by the Asian Development Bank, which comprise the Balance Sheet as of December 31, 2019, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan Agreement and the Special Account Statement for the year then ended, and Notes to the Financial Statements.

Leading Group for ADB-Financed Jilin Urban Development Project and Jilin Provincial Finance Department's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component and the Statement of Implementation of Loan Agreement is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Jilin Provincial Finance Department, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities’ preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Jilin Urban Development Project Financed by the Asian Development Bank as of December 31, 2019, its financial receipts and disbursements, the project implementation and the receipts and disbursements of the special account for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement.

Other Matter

We also examined the withdrawal applications No.041 to No.076 and No.A0006 and No.A0011 and the attached documents submitted to the Asian Development Bank during the period. In our opinion, those documents comply with the project loan agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Jilin Provincial Audit Office of the People’s Republic of China

June 30, 2020

Address: No. 6399, Yatai Street,Changchun, Jilin, P.R.China

Postcode: 130022

Tel: 0431-85265070

Fax: 0431-85265094

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一）资金平衡表

i. Balance Sheet

（二）项目进度表

ii. Summary of Sources and Uses of Funds by Project Component

（三）贷款协定执行情况

iii. Statement of Implementation of Loan Agreement

（四）专用账户报表

iv. Special Account Statement

（五）财务报表附注

财务报表附注

1.项目概况

吉林省城市发展项目贷款号为3211-PRC，旨在改善白城市和白山市经济增长、资源节约和生活质量。本项目的预期成果将改善白城市和白山市市政服务。吉林省城市发展项目涉及2个市，项目主要内容包括白城市9条道路及配套基础设施、白山市1座净水厂等城市基础设施建设和相关设备采购，并开展相应的咨询、培训活动。项目协定于2015年2月27日签订，2015年5月8日生效，项目原计划于 2018年12月31日前完工，2019年6月30日关闭账户。2018年12月6日，项目被批准延期至2021年12月31日前完工，2022年6月30日关账。项目计划总投资为人民币2,284,207,800元，其中亚洲开发银行贷款总额为1.5亿美元，折合人民币1,046,430,000.00元。

2. 财务报表编制范围

本财务报表的编制范围包括吉林省城市发展项目白山、白城两市的三个项目实施单位的财务报表及省财政厅专用账户报表。

3. 主要会计政策

3.1本项目财务报表按照财政部《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）的要求编制。

3.2会计核算年度采用公历年制，即公历每年1月1日至12月31日。

3.3本项目会计核算以“权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

3.4 根据《国际金融组织和外国政府贷款赠款项目财务管理办法》（财国合〔2017〕28号）规定，按照中国人民银行2019年12月31日汇率，即USD1=人民币6.9762元。

4.报表科目说明

4.1项目支出

2019年12月31日项目支出人民币775,032,938.19元，占总投资计划的33.93%。

4.2货币资金

2019年12月31日货币资金人民币61,479,872.32元，其中专用账户存款折合人民币1,496,545.45元。

4.3预付及应收款

2019年12月31日预付及应收款人民币253,087,431.23元。

4.4项目拨款

2019年12月31日项目拨款人民币200,638,394.54元，是中央、省级及市级到位的配套资金。

项目计划配套资金总额人民币1,292,543,000.00元，截至2019年12月31日到位配套人民币700,638,394.54元，占计划的54.21%。

4.5项目借款

2019年12月31日项目借款人民币836,560,522.72元，其中：亚洲开发银行贷款额为48,244,104.63美元，折合人民336,560,522.72元。

截至2019年12月31日，累计提取亚洲开发银行贷款资金人民币336,560,522.72元，占贷款总额的33.94%。

4.6应付款

2019年12月31日应付款人民币57,904,196.15元。

4.7留成收入

2019年12月31日余额人民币536,087.40元，其中33,868.77元是吉林省债务管理服务中心银行存款产生的利息；白城市项目实施单位于2017年12月收到EBC5招投标保证金的索赔款300,000.00元。2019年4月收到EBC5-1招投标保证金的索赔款200,000.00元。扣除执行索赔产生的相关费用3781.37元，留存收入结余为496,218.63元。

5.专用账户使用情况

本项目专用账户设在建设银行长春西安大路支行，账号为 22050145010009840007，币种为美元。专用账户首次存款8,000,000.00美元。2019年年初余额3,250,279.96美元，利息收入1,334.15美元，本年度支付15,373,692.32美元，年末余额214,521.58美元。

6.其他需要说明的事项

2018年10月25日白城市土建工程款673,895.05美元、白山市供水土建工程款74,128.17美元和2018年11月5日白山市固废土建工程款5,982.11美元已计入2018年财务决算报表数据里，于2019年10月30日申请亚行资金回补到省债务中心账户。经与亚行网站核对无误后，为与亚行网站上清算时间数据一致，现调入2019年财务决算报表数据里。

v. Notes to the Financial Statements

Notes to the Financial Statements

1. Project overview

The Loan No. of Jilin Urban Development Project is 3211-PRC. It aims to improve economic growth, resource efficiency, and quality of life in Baicheng and Baishan cities. The expected outcome of the Project shall be improved delivery and efficiency of municipal services in Baicheng and Baishan cities. The main project activities include constructing 9 roads and associated infrastructure in Baicheng city and one WTP and other urban infrastructure construction and purchasing the related equipment in Baishan, and developing activities such as consulting and training. The Project Agreement was signed on February 27, 2015 and came into effect on May 8, 2015. The project is expected to be completed by December 31, 2018 and the account of the project will be closed before June 30, 2019. On 6 December 2018, the project was approved to extend to 31 December 2021 and the period of loan utilization was until 30 June 2022. The total investment plan of the project was RMB2,284,207,800.00 yuan, among which the total Asian Development Bank loan amount was USD150, 000,000.00, equivalent to RMB1, 046,430,000.00 Yuan.

2. Consolidation Scope of the Financial Statements

Consolidation scope of the financial statements covers the financial statements of three project implementation units of Jilin Urban Development Project in Baishan and Baicheng cities, as well as the Special Account Statement of the Finance Department of Jilin Province.

3. Accounting Policies

3.1 The Financial Statements of the project were prepared according to the requirements of Accounting Methods for the World Bank Financed Project（Caijizi[2000]No.13）.

3.2 In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31.

3.3 The accrual basis and the debit/credit double entry bookkeeping method are adopted. RMB is used as the recording currency of bookkeeping.

3.4 According to the stipulations of Measures for Financial Management of International Financial Organizations and Foreign Government Loan and Grant Projects (CGH[2017]No.28), the exchange rate adopted in the financial statements was the exchange rate on December 31, 2019 of the People’s Bank of China, which is USD1= RMB6.9762 yuan.

4. Explanation of Subjects

4.1 Total Project expenditures

On December 31, 2019, the project expenditure was RMB775,032,938.19 yuan, which accounted for 33.93% of the total investment plan.

4.2 Cash and Bank

On December 31, 2019, the cash and bank was RMB61,479,872.32 yuan. And the funds in the Special Account were converted to RMB1,496,545.45 yuan.

4.3 Prepaid and Receivable

On December 31, 2019, the prepaid and receivable was RMB253,087,431.23 yuan.

4.4 Project Appropriation Funds

On December 31, 2019, the project appropriation funds were RMB200,638,394.54 yuan, which were the counterpart funds allocated by the center, the province and the city.

The total planned counterpart funds of this project were RMB1,292,543,000.00 yuan. By December 31, 2019, RMB700,638,394.54 yuan of the counterpart funds had been allocated, which accounted for 54.21% of the plan.

4.5 Project Loan

On December 31, 2019, the project loan was RMB836,560,522.72 yuan, including the ADB loan USD48,244,104.63, equivalent to RMB336,560,522.72 yuan.

By December 31, 2019, accumulated RMB336,560,522.72 yuan of the ADB loan had been withdrawn, accounting for 33.94% of the total.

4.6 Payable

On December 31, 2019, the payable was RMB57,904,196.15 yuan.

4.7 Retained Earnings

The balance on December 31, 2019 was RMB536,087.40 yuan, which included interests of RMB33,868.77 yuan from the bank deposit of Jilin Provincial Debt Administration and Service Center and RMB496,218.63 yuan from RMB300,000.00 yuan of forfeiture of the Bid Security under EBC5 received by the Baicheng PIU in December 2017 and RMB200,000.00 yuan of forfeiture of the Bid Security under EBC5-1 received by the Baicheng PIU in December 2017 and in April 2019 respectively after deduction of the relevant expenses incurred in the execution of the forfeiture, totaling RMB3781.37 yuan.

5. Special Account

The Special Account of this project is set in Changchun Xi’an Road Sub-branch, China Construction Bank, with the account number of 22050145010009840007, and USD as currency Unit. The initial Deposit of the Special Account is USD8,000,000.00. The beginning balance of 2019 was USD3,2503,279.96. This year the interest earned was USD1,334.15 and the disbursement was USD15,373,692.32. Thus, the ending balance was USD214,521.58.

6. Explanation about the other issues

For USD673,895.05 under the civil works for Baicheng Municipal Services Subproject and USD74,128.17 under the civil works for Baishan Water Supply Subproject on October 25, 2018 and USD5,982.11 under the civil works for Baishan Solid Waste Subproject on November 5, 2018, which were incorporated into data in the Financial Statements in 2018. These were replenished to the Jilin Provincial Debt Administration and Service Center by the ADB on October 30, 2019. After checking with ADB website, for the purpose of consistence with the replenished data on ADB website, these were transferred to data in the Financial Statements in 2019.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制、项目管理情况及上年度审计建议整改落实情况。我们发现存在以下问题：

（一）违反国家法规或贷款协定的问题

1. 项目实施单位未按规定推进项目进度

2015年2月27日，中华人民共和国财政部与亚洲开发银行签订吉林省城市发展项目《贷款协定》，吉林省政府、白山市政府、白城市政府与亚洲开发银行签订《项目协定》。两《协定》规定项目计划总投资为22.84亿元人民币（含亚行贷款1.5亿美元），完工时间为2018年12月31日。2018年12月，因项目推进缓慢，无法按期完工，经财政部及亚行于批准，项目完工日延期至2021年12月31日。

经审计发现，项目延期后，白山市城区供水子项目、白城市市政服务子项目整体建设进度仍推进缓慢。

（1）白山市城区供水工程子项目推进缓慢

白山市供水工程子项目主要包括新建净水厂1座及配套输水、配水管网等建设内容。截至2019年末，该子项目累计完成投资7746.32万元，占计划投资总额4.31亿元的17.97%。其中2019年度全年完成投资4116.03万元，占计划总投资的比例为9.55%。

项目推进缓慢主要表现在两个方面，一是土建项目提款报账完成比例较低。截至2019年末，白山子项目累计利用亚行贷款完成投资749.98万美元，占该项目贷款核定额度3500万美元的21.43%。其中2019年度完成提款报账146.51万美元，占贷款核定额度4.19%。二是2019年度项目土建工程基本停滞，项目整体完工比例低。2019年度项目土建工程完成提款报账17.21万美元，占土建核定信贷额度的2.32%。截至2020年4月末，项目包含11个标段中，输水管线材料标段已完成供货，输水管线土建1标、2标等2个标段已开工，净水厂土建1标、2标已和设备1标、2标等4个标段已签订合同即将开工或供货，配水管网土建1标、2标已和设备1标、2标等4个标段未进行招标。

（2）白城市市政服务子项目推进缓慢

白城市市政服务子项目主要包括白城市道路及配套基础设施建设、设备采购等内容。截至2019年末，该子项目累计完成投资6.37亿元，占计划总投资16.43亿元的38.77%。其中2019年度全年完成投资2.61亿元，占总投资的比例为15.89%。

土建工程推进缓慢是造成该子项目整体推进缓慢的主要原因。一是土建项目提款报账完成比例较低。截至2019年末，白城子项目累计利用亚行贷款完成土建工程投资1104.03万美元，占土建项目贷款核定额度6526万美元的16.92%；二是土建标段整体完工比例低。截至2020年4月末，该项目包括的15个土建标段，其中9个标段已开工建设，分别是幸福北街、纯阳路和向阳街2标等3个标段的整体施工进度达到70%-90%，三环路2标、向阳街1标和新华西路等3个标段整体施工进度为17%-38%，三环路1标、园林绿化和输电线路3个标段完成进场。其余 6个标段未开工；三是项目建设涉及的土地征收和补偿工作未完成。截至2020年4月末，项目未完成土地征收补偿比例约为48.2%，未完成地上物征收补偿比例约为58.06%，房屋补偿未达成协议户数比例约为32.96%。

上述问题（1）（2）不符合《国际金融组织和外国政府贷款赠款管理办法》（2016年财政部第85号令）“第十二条  项目实施单位履行下列职责：（二）按照贷款、赠款法律文件和国内相关规定，落实项目配套资金，组织项目采购，开展项目活动，推进项目进度，监测项目绩效等”的规定。建议你办督促各子项目实施单位严格执行项目计划管理规定，采取积极措施，有效推动项目实施进度，确保项目按计划完成。你办已接受审计建议。

2．白城市市政服务子项目配套资金未及时足额到位

截至2019年末，白城市市政服务子项目已到位配套资金5亿元人民币，占应到位配套资金总额10亿元的50%。该子项目配套资金主要用于土地征收补偿、工程款支付等用途。由于配套资金不足，导致出现了拖欠工程款、土地征收补偿款等情况。

不符合《国际金融组织和外国政府贷款赠款管理办法》（财政部令第85号）“第十二条　项目实施单位履行下列职责：（二）按照贷款、赠款法律文件和国内相关规定，落实项目配套资金……”的规定。 建议你办督促白城项目办积极筹措配套资金，确保项目按计划完成。你办已接受审计建议。

（二）项目管理方面存在的问题

1．项目资产未及时办理交付手续，造成国有资产长期账外管理

2018年4月至2020年4月，白城市市政服务子项目利用亚行贷款13189.77万元人民币采购各型环卫、工程等车辆设备931台（套）、垃圾箱等环卫设施设备10370个，分别交付白城市经开区公共事业管理处、洮北区环境卫生管理处、锦园市政工程建设有限公司、泽园基础设施投资有限公司和白城经济开发区投资发展有限公司等5家单位使用。经审计，上述项目资产均未办理资产移交手续，各接收单位均未将接收资产纳入本单位账内核算管理。

不符合《基本建设财务规则》（财政部令第81号）第四十条“项目隶属关系发生变化时，应当按照规定及时办理财务关系划转，主要包括各项资金来源、已交付使用资产、在建工程、结余资金、各项债权及债务等的清理交接”等规定。建议你办督促白城项目办加强项目资产管理，及时与各有关单位办理资产移交手续。你办已接受审计建议。

2．招标采购管理不规范

白城市市政服务子项目EBC11-3标段主要内容为利用亚行贷款采购23类共48辆（台、套）环卫和施工车辆设备，招标代理公司为中国远东国际招标有限公司。2019年1月，造价咨询机构预算复核核定为18194000.00元人民币。2019年3月，评标委员会推荐该标段唯一的投标人——湖南丰德工程技术有限公司与长沙中联重科环境产业有限公司联合体（供货商）以21482860.00元中标（超出预算价格3288860.00元，超预算18.07%）。2019年5月，白城市项目办通过省项目办向亚行提交评标报告，并获亚行批准。在提交评标报告时，白城市项目办未向亚行提出拒绝投标的申请。

7月16日，白城项目办与供货商以中标价格21482860.00元签订供货合同。2019年11月，除合同内5辆小型自卸翻斗车因排放标准不合规被取消外（相应价款915300.00元未付），供货商完成供货，相应设备款20567560.00元由亚行贷款支付完毕。

不符合《国际金融组织和外国政府贷款赠款管理办法》（财政部令第85号）“第十二条　项目实施单位履行下列职责：（三）制定并落实贷款、赠款项目的各项管理规定，安全、规范、有效地使用资金”的规定。建议你办进一步加强项目采购管理，严格审核关键节点，及时有效行使规定权利，确保项目贷款资金安全、规范、有效地得到使用。你办已接受审计建议。

（三）上一年度审计发现问题未整改情况

审计发现，上一年度审计报告中披露的3个问题中，白山市城市固废项目利用亚行贷款购置的移动式建筑垃圾破碎站、筛分站闲置问题本年度仍然存在，建议你办切实采取有效措施，有效发挥项目资产效益。你办已接受审计建议。

III. Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the Loan Agreement of the relevant entities, its internal financial control and project management during the project implementing process and the follow-up of previous recommendations in the audit report of last year. We also found the following issues:

(Ⅰ) Non-compliance with state laws and regulations or the applicable provisions of the Loan Agreement

1. Failure of the PIUs to promote project progress as required

On February 27, 2015, the Loan Agreement under Jilin Urban Development Project was signed between the Ministry of Finance of the People's Republic of China and the Asian Development Bank and the Project Agreement among Jilin Provincial Government, Baishan Municipal Government and Baicheng Municipal Government. Two agreements stipulated that the total investment plan of the project was RMB2.284 billion yuan, among which the total Asian Development Bank loan amount was USD150, 000,000.00 and the project was expected to be completed by December 31, 2018. In December 2018, due to the slow progress of the project, the project could not be completed on schedule. Subject to the approval of the Ministry of Finance and the Asian Development Bank, the project completion date was extended to December 31, 2021.

After audit, it found that after the project was extended, for Baishan Water Supply Subproject and Baicheng Municipal Services Subproject, their overall construction progresses were still slow.

(1) Slow progress of the Baishan Water Supply Subproject

The main contents of Baishan Water Supply Subproject include construction of a new water treatment plant and supporting water transmission line and water distribution line and so on. By the end of 2019, an accumulative investment of the subproject has reached RMB77.4632 million yuan, accounting for 17.97% of the total planned investment of RMB431 million yuan. In 2019, it completed the investment of RMB41.1603 million yuan, accounting for 9.55% of the total planned investment.

The slow progress of the subproject is mainly reflected in two aspects: Firstly, the proportion of the withdrawal and reimbursement under civil works projects is relatively low. By the end of 2019, an accumulative investment of the subproject has reached USD7.4998 million, accounting for 21.43% of USD35 million of the loan ceiling under the subproject. In 2019, it completed the disbursed amount of USD1.4651 million, accounting for 4.19% of the loan ceiling under the subproject. Secondly, in 2019, the civil works projects were basically at a standstill phase and the overall completion proportion of the project was low. In 2019, the disbursed amount of the subproject under Civil Works Category was USD172,100, accounting for 2.32% of the loan ceiling under Civil Works Category. By the end of April 2020, for 11 contract packages of the subproject, all the water transmission pipe materials have been delivered, water transmission line I and water transmission lineⅡ have started construction, water treatment plant civil works I, water treatment plant civil works II, water treatment plant equipment I and water treatment plant equipment II signed the contracts respectively and will start construction or deliver the goods, and water distribution network civil works I, water distribution network civil works II, water distribution network equipment I and water distribution network equipment II have not invited for bids yet.

(2) Slow progress of the Baicheng Municipal Services Subproject

Baicheng Municipal Service Subproject mainly includes Baicheng road and supporting infrastructure construction and procurement of equipments, etc. By the end of 2019, an accumulative investment of the subproject has reached RMB637 million yuan, accounting for 38.77% of RMB1.643 billion yuan of the total planned investment. In 2019, it completed the investment of RMB261 million yuan, accounting for 15.89% of the total planned investment.

The slow progress of the subproject is mainly reflected in two aspects: Firstly, the proportion of the withdrawal and reimbursement under civil works projects is relatively low. By the end of 2019, an accumulative investment of the civil works projects has reached USD11.0403 million, accounting for 16.92% of USD65.26 million of the loan ceiling under Civil Works Category. Secondly, the overall completion proportion of the civil works contracts is low. By the end of April 2020, for 15 civil works contract packages of the subproject, 9 contracts have started construction. For three contracts (Xingfu Bei Street, Chunyang Road and Xiangyang Street II), the overall construction progress have reached 70% - 90%. For three contracts (Third Ring Road II, Xiangyang Street I and Xinhua Xi Road), the overall construction progress have reached 17% - 38%. For three contracts (Third Ring Road I, Landscape and greening work and Power supply cable, mobilization have been completed. The remaining 6 contracts have not started construction. Thirdly, the land acquisition and compensation work involved in the project construction has not been completed yet. By the end of April 2020, the proportion of compensation for uncompleted land acquisition of the subproject was about 48.2%, that of compensation for uncompleted estate in land about 58.06%, and that of households without agreement on housing compensation about 32.96%.

The above-mentioned issues (1) and (2) are not in conformity with the provisions of the Article12, Methods on Management of Loans and Grants from the International Financial Organization and Foreign Government (No.85 Order of Ministry of Finance in 2016) which stipulates that the project implementation units shall perform the following duties: (II) in accordance with the loan and grant legal documents and relevant domestic regulations, implement the project counterpart funds, organize project procurement, carry out project activities, promote project progress, monitor project performance, etc. It is suggested that your office urge the subproject implementation units to strictly implement the project management regulations, take active measures to effectively promote the project implementation progress and ensure the project is completed as planned. Your office has accepted the audit recommendation.

2. Failure of Counterpart funds for Baicheng Municipal Services Subproject is in place in time and in full

By the end of 2019, RMB500 million yuan of the counterpart funds under Baicheng Municipal Services Subproject has been in place, which accounted for 50% of the total amount of RMB1 billion yuan of counterpart funds to be put in place. Counterpart funds are mainly used for land acquisition compensation, project payment and other purposes. Due to the lack of counterpart funds, it led to default of project payment, land acquisition compensation, etc.

The above-mentioned issue is not in conformity with the provisions of the Article12, Methods on Management of Loans and Grants from the International Financial Organization and Foreign Government (No.85 Order of Ministry of Finance) which stipulates that the project implementation units shall perform the following duties: (II) in accordance with the loan and grant legal documents and relevant domestic regulations, implement the project counterpart funds ……. It is suggested that your office urge Baicheng PMO to actively raise counterpart funds and ensure completion of the project as planned. Your office has accepted the audit recommendation.

(Ⅱ)Issues on project management

1. Failure of handover of project assets in time, resulting in long-term off book management of state-owned assets

From April 2018 to April 2020, Baicheng Municipal Services Subproject, 931 sets of various types of sanitation and engineering vehicles and equipments and 10370 sets of sanitation equipments such as garbage cans have been purchased by using RMB131.8977 million yuan of the ADB loan, which have been delivered to such five units as Baicheng Public Utilities Management Office, Taobei Environmental Sanitation Management Office, Jinyuan Municipal Engineering Construction Co., Ltd., Zeyuan Infrastructure Investment Co., Ltd. and Baicheng Economic Development Zone Investment and Development Co., Ltd. respectively. After audit, it found that none of the above project assets has gone through the asset handover procedures and none of the receiving units has included the received assets into their own accounts for accounting management.

The above-mentioned issue is not in conformity with the provisions of the Article 40, Financial Rules for Infrastructure Construction (No.81 Order of Ministry of Finance) which stipulates that when the subordination relationship of the project changes, the transfer of financial relationship shall be handled in a timely manner in accordance with the provisions, mainly including the provisions on the clearing and handover of various sources of funds, assets delivered for use, projects under construction, surplus funds, various claims and debts, etc. It is suggested that your office urge Baicheng PMO to strengthen the project asset management and handle the asset handover procedures with relevant units in a timely manner. Your office has accepted the audit recommendation.

2. Failure of standardization in the management of bidding and procurement

The main contents of EBC11-3 under Baicheng Municipal Services Subproject include procurement of 48 (sets of) sanitation and road construction equipments in 23 categories with ADB loan. The tendering agency is China Far East International Tendering Co., LTD. In January 2019, the budget was reviewed and approved by the cost consulting agency as RMB18194000.00 yuan. In March 2019, the bidding evaluation committee recommended the contract was awarded to The JV of Hunan Forward Mechanical Engineering & Technology Co., Ltd. and Zoomlion Environmental Industry Co., Ltd. (Supplier) of the sole bidder for RMB21,482,860.00 yuan (RMB3,288,860.00 yuan over budget, 18.07% over budget). In May 2019, the Bidding Evaluation Report, which was submitted by Baicheng PMO, was submitted to the ADB by Jilin PMO and it was approved by the ADB. When submitting the Bidding Evaluation Report, Baicheng PMO failed to apply to ADB for rejection of bids.

On July 16, 2019, a supply contract was signed between Baicheng PMO and the Supplier with the amount of RMB21,482,860.00 yuan. In November 2019, except the cancellation of 5 five small-sized self-unloading dump trucks in the contract for non-compliance of emission standards (the corresponding payment of RMB915300.00 yuan was not paid), the Supplier completed the delivery of the other equipments and the ADB paid RMB20,567,560.00 yuan for the corresponding equipments by direct payment.

The above-mentioned issues are not in conformity with the provisions of the Article 12, Methods on Management of Loans and Grants from the International Financial Organization and Foreign Government (No.85 Order of Ministry of Finance) which stipulates that the project implementation units shall perform the following duties: (Ⅲ) To formulate and implement various management regulations for loan and grant projects, and use proceeds in a safe, normative and effective manner. It is suggested that your office further strengthen the project procurement management, strictly review the key points, timely and effectively exercise the prescribed rights and ensure utilization of the project loan proceeds in a safe, normative and effective manner. Your office has accepted the audit recommendation.

(III) The Followed-up of previous recommendations

It was found that among those 3 issues disclosed in the audit report of last year, for Baishan Municipal Solid Waste Subproject, leaving the mobile construction waste crushing station and mobile construction waste screening station procured by using the ADB loan unused still exists in the current year. It is suggested that your PMO take effective measures to give full play to the benefit of the project assets. Your office has accepted the audit recommendation.

厅内分送：厅领导（2），审理处（1），财政处（1），办公室（1），

涉外处（1），派出一处（1），存（3）。

吉林省审计厅办公室                    2020年6月30日印发

# Text boxes

7

8

8

9